WEEK 4
SOFTWARE TESTING AND
QUALITY ASSURANCE PLAN

Student Task & Study Management System (STSMS)

YuvaIntern / NSDC — Junior Software Developer Intern

Prepared By: Aniket Sur
Date: 22 August 2026
Version: 2.0 — Revised Submission
Status: QA Plan / Pre-Execution

# Document Control

| Item | Details |
| --- | --- |
| Project | Student Task & Study Management System (STSMS) |
| Internship Program | YuvaIntern / NSDC |
| Task | Week 4 — Software Testing and Quality Assurance Plan |
| Project Type | Hypothetical web-based student productivity application |
| Primary Feature | Task Creation and Management (CRUD + Status Workflow) |
| Technology | HTML/CSS/JavaScript, Node.js/Express.js, MongoDB |
| Prepared By | Aniket Sur |
| Date | 22 August 2026 |
| Version | 2.0 — Revised Submission |

## Revision History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 21 Aug 2026 | Initial QA plan submitted. |
| 2.0 | 22 Aug 2026 | Rebuilt with concrete data, measurable targets, detailed test cases, traceability, defect process and release gates. |

# Contents

1. Executive Summary

2. Project and Quality Context

3. QA Objectives and Principles

4. Test Scope

5. Test Strategy

6. Test Levels and Types

7. Requirements Traceability

8. Test Environment and Data

9. Detailed Test Cases

10. Defect Management

11. Performance Testing

12. Security Testing

13. Usability, Accessibility and Compatibility

14. Regression Strategy

15. Metrics and Release Gates

16. Schedule and Responsibilities

17. Risks and Assumptions

18. Exit Criteria and Sign-Off

19. Conclusion

Appendix A — Execution Sheet

Appendix B — Defect Log

Appendix C — Glossary and References

# 1. Executive Summary

The Student Task & Study Management System (STSMS) is a proposed web application that gives students one centralized place to manage academic subjects, assignments, study tasks, deadlines, priorities and completion progress.

The Week 3 prototype selected Task Creation and Management as the primary feature. It covers create, read, update and delete operations, status changes, deadline validation, priority validation, filtering, pagination, authentication, ownership checks and controlled API errors.

This Week 4 plan defines how STSMS will be verified before a release candidate is accepted. Testing covers functional correctness, validation, API/database integration, security, performance, usability, accessibility, responsiveness, browser compatibility and regression safety.

The plan deliberately replaces generic statements with measurable checks. Examples include rejecting an empty task title, accepting a valid task, preventing User A from accessing User B's task, checking controlled HTTP errors, and measuring API response time against a target of less than 2 seconds under normal test conditions.

All executed tests will have a unique ID, preconditions, input data, steps, expected result, actual result, status and evidence. Critical defects affecting authentication, authorization, data integrity or core CRUD operations block release until resolved.

# 2. Project and Quality Context

## 2.1 Functional Context

Planned functions include registration/login, profile management, subject management, task CRUD, task status, deadlines, priorities, dashboard summaries, filtering and responsive access.

## 2.2 Architecture

| Layer | Technology | Primary QA Focus |
| --- | --- | --- |
| Client | HTML, CSS, JavaScript | Forms, UI logic, validation, responsive layout |
| Application/API | Node.js + Express.js | Routes, business rules, authentication, errors |
| Database | MongoDB | Persistence, CRUD, ownership, integrity |
| Version Control | Git + GitHub | Build/version traceability |

## 2.3 Quality Targets

| Area | Target |
| --- | --- |
| Critical functional tests | 100% pass |
| Critical defects | 0 open at release |
| Cross-user authorization | 0 successful unauthorized access attempts |
| Mandatory validation | 100% planned invalid cases executed |
| Common API response | < 2 seconds under normal test conditions |
| Responsive widths | 360px, 768px and 1366px |
| Browsers | Chrome, Edge and Firefox |
| Traceability | 100% of in-scope requirements mapped to tests |

# 3. QA Objectives and Principles

Verify documented requirements using repeatable test cases.

Verify task records remain associated with the correct authenticated user.

Verify invalid inputs cannot create or corrupt task records.

Verify status, priority and deadline rules are enforced consistently.

Verify API failures return controlled errors without internal implementation details.

Verify dashboard and filtering behavior remains consistent with task data.

Verify core workflows work on mobile, tablet and desktop layouts.

Record evidence for failures, blocked tests and high-risk security checks.

Use risk-based testing so authentication, ownership and task CRUD receive the highest priority.

# 4. Test Scope

## 4.1 In Scope

Registration, login and logout behavior.

Subject creation, editing, viewing and deletion.

Task creation with title, description, subject, deadline, priority and status.

Task editing, deletion and status changes.

Pending, In Progress, Completed and overdue behavior.

Filtering by subject, priority, status and deadline.

Dashboard summaries for pending, completed, overdue and upcoming work.

Persistence after sign-out/sign-in.

Server-side user ownership checks.

Validation, error handling and pagination.

Performance, security, usability, accessibility, responsive and browser testing.

## 4.2 Out of Scope

Online classes/video conferencing

Automated grading

Institution-wide administration

Advanced AI study recommendations

Complex LMS functionality

# 5. Test Strategy

| Stage | Purpose | Output |
| --- | --- | --- |
| Smoke | Confirm build is stable enough for deeper testing | Smoke result |
| Unit | Verify individual validation/business rules | Unit results |
| Integration | Verify API, logic and database interaction | Integration results |
| System | Verify complete student workflows | System results |
| Security | Verify authentication and ownership protection | Security results |
| Performance | Measure representative response times | Performance report |
| UI/Accessibility | Verify usability and accessible interaction | UI checklist |
| Regression | Confirm fixes did not break existing behavior | Regression results |
| Acceptance | Verify release criteria | QA decision |

# 6. Test Levels and Types

| Level/Type | Example | Priority |
| --- | --- | --- |
| Unit | Allowed status/priority validation | High |
| Integration | POST task writes correct MongoDB record | Critical |
| System | Login → create → edit → complete → dashboard | Critical |
| Security | User A attempts to modify User B task | Critical |
| Validation | Blank title, invalid priority/status | High |
| Performance | GET filtered tasks with 100 records | Medium |
| Responsive | Task form at 360/768/1366px | High |
| Compatibility | Core workflow on Chrome/Edge/Firefox | Medium |
| Accessibility | Keyboard navigation and labels | Medium |
| Regression | Re-run critical tests after fixes | High |

# 7. Requirements Traceability

| Req ID | Requirement | Test IDs |
| --- | --- | --- |
| FR-01 | Registration | AUTH-01, AUTH-02 |
| FR-02 | Authentication | AUTH-03, AUTH-04, SEC-01 |
| FR-04 | Subject CRUD | SUB-01 to SUB-04 |
| FR-05 | Task creation | TC-01 to TC-05 |
| FR-06 | Task modification | TC-06 to TC-09 |
| FR-07 | Task status | TC-10 to TC-12 |
| FR-08 | Dashboard | DASH-01, DASH-02 |
| FR-09 | Filtering | FLT-01 to FLT-04 |
| FR-10 | Overdue handling | TC-13, DASH-02 |
| FR-12 | Persistence | DATA-01 |
| NFR-01 | Performance | PERF-01 to PERF-04 |
| NFR-02 | Security | SEC-01 to SEC-08 |
| NFR-03 | Usability | UI-01 to UI-06 |
| NFR-04 | Responsiveness | UI-07 to UI-10 |
| NFR-08 | Accessibility | ACC-01 to ACC-06 |
| NFR-09 | Browser compatibility | COMP-01 to COMP-03 |

# 8. Test Environment and Data

| Component | Planned Environment |
| --- | --- |
| OS | Windows 10/11 test machine |
| Editor | Visual Studio Code |
| Frontend | HTML5, CSS3, JavaScript |
| Backend | Node.js + Express.js |
| Database | MongoDB |
| Browsers | Chrome, Edge, Firefox — current stable versions |
| API testing | Browser DevTools + REST client such as Postman/Thunder Client |
| Version control | Git + GitHub |
| Evidence | Screenshots, console/API output, execution sheet |

## 8.1 Controlled Test Data

| ID | Example | Purpose |
| --- | --- | --- |
| U-001 | student.one@example.test | Primary user |
| U-002 | student.two@example.test | Second user for authorization |
| S-001 | Computer Science | Subject |
| S-002 | Mathematics | Second subject |
| T-001 | Complete JavaScript assignment | Normal task |
| T-002 | Prepare database notes | In-progress task owned by U-002 |
| T-003 | Submit CSS lab | Completed task |
| T-004 | Old assignment | Overdue task |

## 8.2 Invalid/Boundary Data

| Case | Input | Expected |
| --- | --- | --- |
| Empty title | "" | Reject with validation error |
| Whitespace title | " " | Reject |
| Long title | 300-character string | Reject or safely constrain |
| Invalid priority | Urgent | Reject |
| Invalid status | Started | Reject |
| Malformed task ID | Invalid identifier | Controlled client error |
| Other user's task | U-002 task requested by U-001 | No private data exposed |

# 9. Detailed Test Cases

| ID | Test | Precondition | Data | Action | Expected | Result |
| --- | --- | --- | --- | --- | --- | --- |
| AUTH-01 | Valid registration | New email | student.one@example.test + valid password | Submit | Account created |  |
| AUTH-02 | Duplicate registration | U-001 exists | Existing email | Submit | Rejected; no duplicate |  |
| AUTH-03 | Valid login | U-001 exists | Correct credentials | Login | Authenticated |  |
| AUTH-04 | Invalid login | U-001 exists | Wrong password | Login | Rejected; protected data hidden |  |
| TC-01 | Create valid task | Authenticated U-001 | Valid title/subject/date/priority | POST task | Created and stored for U-001 |  |
| TC-02 | Blank title | Authenticated | Title="" | POST task | 400 validation; no record |  |
| TC-03 | Invalid priority | Authenticated | Priority=Urgent | POST task | Rejected; no invalid record |  |
| TC-04 | Read own tasks | U-001 has tasks | U-001 auth | GET tasks | Only U-001 tasks returned |  |
| TC-05 | Read other user's task | U-001 + U-002 | U-002 task ID | GET task | Denied/safe not-found; no data leak |  |
| TC-06 | Edit own task | U-001 owns T-001 | New title | PUT task | Updated and persisted |  |
| TC-07 | Edit other user's task | U-001 + U-002 | T-002 | PUT task | Rejected; unchanged |  |
| TC-08 | Delete own task | U-001 owns T-001 | T-001 | DELETE | Removed |  |
| TC-09 | Delete other user's task | U-001 + U-002 | T-002 | DELETE | Rejected; remains |  |
| TC-10 | Set In Progress | Own task | Status=In Progress | Update | Stored correctly |  |
| TC-11 | Set Completed | Own task | Status=Completed | Update | Stored; dashboard updates |  |
| TC-12 | Invalid status | Own task | Status=Started | Update | Rejected |  |
| TC-13 | Overdue task | Own task | Past due date | Read task | Identified as overdue |  |
| FLT-01 | Filter subject | Mixed subjects | S-001 | Filter | Only S-001 |  |
| FLT-02 | Filter priority | Mixed priorities | High | Filter | Only High |  |
| FLT-03 | Filter status | Mixed status | Completed | Filter | Only Completed |  |
| FLT-04 | Pagination | 25+ tasks | Page size=10 | Pages 1-3 | Correct records without unintended duplication |  |
| DASH-01 | Dashboard counts | Known dataset | 2 pending/1 completed/1 overdue | Open dashboard | Counts match data |  |
| DASH-02 | Dashboard after completion | Pending task | Mark completed | Refresh | Counts update |  |
| DATA-01 | Persistence | Existing task | Sign out/in | Open list | Task remains |  |
| SEC-01 | No authentication | No credentials | GET tasks | Request | Rejected; no data |  |
| SEC-02 | Cross-user update | U-001/U-002 | PUT U-002 task as U-001 | Request | Rejected; unchanged |  |
| SEC-03 | Cross-user delete | U-001/U-002 | DELETE U-002 task as U-001 | Request | Rejected; remains |  |
| SEC-04 | Error leakage | Invalid request | Malformed input | Inspect response | No stack trace/secrets |  |
| SEC-05 | Protected ownership field | Authenticated | Attempt userId overwrite | Request | Rejected/ignored |  |
| PERF-01 | Task list | 100 tasks | GET tasks | Measure | <2 sec target |  |
| PERF-02 | Create task | Valid payload | POST task | Measure | <2 sec target |  |
| PERF-03 | Filtered list | 100 tasks | GET filter | Measure | <2 sec target |  |
| PERF-04 | Dashboard | 100 tasks | Open dashboard/API | Measure | <2 sec target |  |
| UI-01 | Mobile form | 360px | Create task form | Inspect | No horizontal overflow |  |
| UI-02 | Tablet form | 768px | Create task form | Inspect | Readable/functional |  |
| UI-03 | Desktop dashboard | 1366px | Dashboard | Inspect | No clipping |  |
| ACC-01 | Keyboard navigation | Task form | Keyboard only | Tab | Logical focus |  |
| ACC-02 | Labels | Task form | All inputs | Inspect | Meaningful labels |  |
| COMP-01 | Chrome | Build available | Core workflow | Execute | Works as expected |  |
| COMP-02 | Edge | Build available | Core workflow | Execute | Works as expected |  |
| COMP-03 | Firefox | Build available | Core workflow | Execute | Works as expected |  |

# 10. Defect Management

| Severity | Definition | Example | Release Rule |
| --- | --- | --- | --- |
| Critical | Security breach, data loss or unusable system | U-001 can delete U-002 task | Blocks release |
| High | Core feature seriously broken | Valid task cannot be created | Normally blocks release |
| Medium | Important but limited defect | One filter fails | Fix before release where practical |
| Low | Minor issue | Small spacing/text issue | May be deferred with approval |

Each defect should contain an ID, title, environment, reproduction steps, expected result, actual result, severity, priority, evidence, status and retest result. A fixed defect is not considered closed until the original failure is reproduced successfully as fixed and relevant regression tests pass.

# 11. Performance Testing

| Test | Dataset | Metric | Target |
| --- | --- | --- | --- |
| PERF-01 GET tasks | 100 tasks | Response time | <2 seconds |
| PERF-02 POST task | Valid task | Response time | <2 seconds |
| PERF-03 Filter | 100 tasks | Response time | <2 seconds |
| PERF-04 Dashboard | 100 tasks | Response time | <2 seconds |

Where practical, repeat each performance case at least 5 times and record minimum, maximum and average response time. Record the machine, browser, server configuration and dataset size because performance results are environment-dependent.

# 12. Security Testing

| ID | Check | Method | Expected |
| --- | --- | --- | --- |
| SEC-01 | Unauthenticated access | Call protected endpoint without credentials | Rejected; no private data |
| SEC-02 | Cross-user read | U-001 requests U-002 task | No U-002 data |
| SEC-03 | Cross-user update | U-001 modifies U-002 task | Rejected; unchanged |
| SEC-04 | Cross-user delete | U-001 deletes U-002 task | Rejected; remains |
| SEC-05 | Invalid input | Malformed/unsupported fields | Validation prevents unsafe processing |
| SEC-06 | Error leakage | Trigger server/API error | No stack trace/secrets |
| SEC-07 | Ownership overwrite | Attempt to change userId | Rejected/ignored |
| SEC-08 | Invalid authentication | Invalid/expired auth state | Protected resources inaccessible |

The primary project-specific security risk is unauthorized access to private academic data. Therefore, cross-user read/update/delete tests are release-blocking security checks.

# 13. Usability, Accessibility and Compatibility

| ID | Area | Check | Expected |
| --- | --- | --- | --- |
| UI-01 | Usability | Task form labels | Clear labels |
| UI-02 | Usability | Validation feedback | User can identify the problem |
| UI-03 | Usability | Navigation | Common actions easy to locate |
| UI-04 | Usability | Empty state | Explains next action |
| ACC-01 | Accessibility | Keyboard navigation | Core controls reachable |
| ACC-02 | Accessibility | Focus | Visible focus state |
| ACC-03 | Accessibility | Labels | Meaningful accessible names |
| ACC-04 | Accessibility | Text | Readable without overlap |
| RESP-01 | Responsive | 360px | No horizontal overflow |
| RESP-02 | Responsive | 768px | Layout remains usable |
| RESP-03 | Responsive | 1366px | Dashboard/task actions visible |
| COMP-01 | Browser | Chrome | Core workflow passes |
| COMP-02 | Browser | Edge | Core workflow passes |
| COMP-03 | Browser | Firefox | Core workflow passes |

# 14. Smoke, Sanity and Regression Strategy

## 14.1 Smoke Suite

Application loads

Login page opens

Valid login works

Dashboard opens

Task list loads

Valid task can be created

## 14.2 Sanity Testing

After a focused change, test the changed function and its immediate dependencies. Example: after fixing status validation, run valid status changes, invalid status rejection and dashboard status counts.

## 14.3 Regression Testing

After significant fixes, rerun authentication, task CRUD, ownership, validation, dashboard, filtering and persistence cases. Any authorization change requires regression of all related access-control paths.

# 15. Metrics, KPIs and Release Gates

| Metric | Rule | Target |
| --- | --- | --- |
| Critical test pass rate | Passed critical / executed critical ×100 | 100% |
| Overall pass rate | Passed / executed ×100 | ≥95% |
| Open Critical defects | Count | 0 |
| Open High defects in core flows | Count | 0 |
| Unauthorized access success | Count | 0 |
| Validation coverage | Executed mandatory invalid / planned ×100 | 100% |
| Traceability coverage | Mapped requirements / in-scope requirements ×100 | 100% |
| Common API response | Measured response time | <2 sec |

The 95% overall threshold is a project-level release target. It does not override the stricter requirement that all critical security and core-functionality tests pass.

# 16. Schedule and Responsibilities

| Activity | Effort | Output |
| --- | --- | --- |
| Test preparation/data | 3 h | Environment + test data |
| Functional/API testing | 6 h | Functional results |
| Security testing | 3 h | Security results |
| Performance testing | 2 h | Measurements |
| UI/accessibility/responsive | 3 h | UI results |
| Retest/regression | 4 h | Regression results |
| Final report/evidence | 2 h | QA package |
| Total | 23 h | Week 4 testing package |

| Role | Responsibility |
| --- | --- |
| Developer | Build/fix features and provide testable versions |
| QA/Tester | Execute tests, evidence, defects and retests |
| Reviewer | Review requirements, defects and release decision |
| Student/User Representative | Review common student workflow and usability |

For an individual student project, one person may perform multiple roles. The roles are separated here to keep the process structured.

# 17. Risks and Assumptions

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incomplete implementation | High | Mark tests Blocked/Not Executed; never claim Pass |
| Database unavailable | High | Record environment issue and restore controlled DB |
| Authentication defect | Critical | Run AUTH and SEC cases before broad testing |
| Cross-user data exposure | Critical | Use U-001 and U-002 for access-control tests |
| Inconsistent data | Medium | Reset/seed controlled test records |
| Browser-specific issue | Medium | Run Chrome, Edge and Firefox |
| Performance variability | Medium | Repeat measurements and record environment |
| Time limitation | Medium | Execute critical/high-risk cases first |

## 17.1 Assumptions

Week 3 is a prototype/design artifact and does not prove the full production system is implemented.

Unavailable functionality must be marked Blocked/Not Executed.

Performance targets are planning benchmarks and must be measured.

Only dummy test accounts and academic data are used.

# 18. Exit Criteria and QA Sign-Off

All critical test cases executed.

100% of critical tests pass.

Zero Critical defects open.

Zero High defects in authentication, authorization or core task CRUD.

All in-scope requirements have verification coverage.

Cross-user access tests prove private data is protected.

Mandatory invalid-input tests completed.

Responsive checks completed at 360px, 768px and 1366px.

Chrome, Edge and Firefox core workflow checks completed.

Performance measurements recorded.

Every failed test has a defect ID or documented environmental/test-data cause.

| Decision | Condition |
| --- | --- |
| PASS / READY | Exit criteria satisfied; no release blockers |
| CONDITIONAL | Only approved lower-risk issues remain |
| REJECT / NOT READY | Critical/high release blockers or missing evidence remain |

# 19. Conclusion

This Week 4 plan converts the STSMS requirements and Week 3 prototype into a concrete verification process. It defines what to test, what data to use, what result is expected, how defects are classified, how performance is measured and what conditions are required before release.

The highest-risk area is protection of private student information. Cross-user read, update and delete attempts are therefore treated as critical security checks. Task CRUD is also prioritized because dashboard summaries, deadlines, filtering and progress depend on correct task records.

The plan distinguishes a prototype specification from an implemented product. If a feature is not available during execution, the test is recorded as Blocked or Not Executed rather than falsely reported as passed.

The release decision must be evidence-based. A candidate is accepted only when the defined exit criteria are satisfied, critical tests pass, release-blocking defects are resolved and the execution evidence is complete.

# Appendix A — Test Execution Sheet

| Test ID | Date | Build | Tester | Result | Defect ID | Evidence/Notes |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 |  |  |  | Pass/Fail/Blocked |  |  |
| TC-02 |  |  |  | Pass/Fail/Blocked |  |  |
| TC-05 |  |  |  | Pass/Fail/Blocked |  |  |
| SEC-01 |  |  |  | Pass/Fail/Blocked |  |  |
| SEC-02 |  |  |  | Pass/Fail/Blocked |  |  |
| PERF-01 |  |  |  | Pass/Fail/Blocked |  |  |
| UI-01 |  |  |  | Pass/Fail/Blocked |  |  |
| COMP-01 |  |  |  | Pass/Fail/Blocked |  |  |

# Appendix B — Defect Log

| Defect ID | Title | Severity | Priority | Status | Test ID | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-001 |  |  |  | New |  |  |
| BUG-002 |  |  |  | New |  |  |
| BUG-003 |  |  |  | New |  |  |
| BUG-004 |  |  |  | New |  |  |
| BUG-005 |  |  |  | New |  |  |

# Appendix C — Glossary and References

| Term | Meaning |
| --- | --- |
| QA | Quality Assurance; activities used to prevent defects and maintain product confidence. |
| Test case | Documented preconditions, inputs, actions and expected result used to verify behavior. |
| Regression test | A test repeated after a change to ensure existing behavior still works. |
| Smoke test | A small build-verification suite used before deeper testing. |
| Sanity test | Focused testing of a changed feature and related functionality. |
| Severity | Technical/functional impact of a defect. |
| Priority | Urgency with which a defect should be corrected. |
| Traceability | Ability to connect requirements to verification evidence. |

## Internal Source Documents

Week 1 — Student Task & Study Management System: Project Planning and Requirements Analysis, Version 1.1, August 2026.

Week 2 — STSMS: Design Documentation and System Architecture Plan, Version 1.0, August 2026.

Week 3 — STSMS: Feature Development & Code Prototype Documentation, Version 1.0, 20 August 2026.

General software testing concepts: unit, integration, system, regression, smoke, sanity, performance, usability and security testing.

OWASP-oriented application security practices used conceptually for the security checklist.