WEEK 4

SOFTWARE TESTING AND
QUALITY ASSURANCE PLAN

Student Task & Study Management System (STSMS)

| Document Item | Details |
| --- | --- |
| Internship Role | Junior Software Developer Intern |
| Internship Program | YuvaIntern / NSDC |
| Task | Week 4 — Software Testing and Quality Assurance Plan |
| Project Type | Hypothetical Web-Based Student Productivity Application |
| Prepared By | Aniket |
| Date | 21 August 2026 |
| Version | 1.0 — Submission Version |
| Status | QA Plan / Pre-Execution |

Purpose of this document This document defines a practical, traceable and measurable software testing and quality assurance plan for STSMS. It converts the approved requirements, architecture and Week 3 feature prototype into a structured approach for validating functionality, integration, security, performance, compatibility, usability and release readiness.

Confidentiality: Academic / Internship Submission

# Table of Contents

1. Executive Summary

2. Project and Quality Context

3. QA Objectives and Quality Principles

4. Test Scope

5. Test Strategy and Methodology

6. Test Levels

7. Test Types and Coverage

8. Requirements Traceability

9. Test Environment and Tools

10. Test Data Management

11. Detailed Sample Test Cases

12. Defect Management Process

13. Performance Testing Plan

14. Security Testing Plan

15. Usability and Accessibility Testing

16. Compatibility and Responsive Testing

17. Regression, Smoke and Sanity Strategy

18. Metrics, KPIs and Release Gates

19. Testing Schedule and Effort

20. Roles and Responsibilities

21. Risks, Assumptions and Contingencies

22. Test Exit Criteria and QA Sign-Off

23. Reporting Templates

24. Conclusion

Appendix A — Traceability Matrix

Appendix B — Test Case Execution Sheet

Appendix C — Glossary and References

# 1. Executive Summary

The Student Task & Study Management System (STSMS) is a proposed web application that gives students one place to manage academic subjects, tasks, deadlines, priorities and progress. The approved design uses a three-tier architecture consisting of an HTML/CSS/JavaScript client, a Node.js/Express.js application layer and MongoDB persistence. The Week 3 prototype further defines task creation and management, including CRUD operations, status workflow, validation, ownership checks, safe error handling, filtering and pagination.

The purpose of this Week 4 document is to establish how quality will be evaluated before a release candidate is accepted. Testing will progress from small units of logic to integrated APIs, database interactions, user workflows and full-system behavior. Manual exploratory testing will complement automated checks, while dedicated security, performance, usability and compatibility activities will address non-functional quality.

The plan is intentionally practical for a student-scale project. It does not assume a large QA department or expensive infrastructure. A small team can execute the plan using Git/GitHub, browser developer tools, a JavaScript test framework, API testing tools, MongoDB test data and basic load testing. The plan also distinguishes planning benchmarks from production measurements so that the project does not overstate test results before implementation.

Quality target A release candidate should demonstrate correct core behavior, no open critical defects, no known high-severity security issue that threatens private student data, acceptable performance against defined targets, successful regression testing, and an interface that students can use across supported browsers and screen sizes.

# 2. Project and Quality Context

## 2.1 System Overview

| Area | Planned Behavior |
| --- | --- |
| Primary users | Students managing academic tasks and study responsibilities. |
| Core modules | Registration/login, subjects, task management, dashboard, filtering and profile functions. |
| Task workflow | Create, read, update, delete, assign priority, manage status and track deadlines. |
| Security model | Authentication, authorization, user ownership checks, server-side validation and protected secrets. |
| Frontend | Responsive HTML, CSS and JavaScript interface. |
| Backend | Node.js with Express.js REST API. |
| Database | MongoDB collections for users, subjects, tasks and optional reminders. |
| Baseline scale | Approximately 500 users and 10,000+ task records for initial planning. |
| Normal API target | Below 2 seconds for ordinary API operations under expected test load. |
| Availability target | 99% planning target for the deployed service; measured later in operational testing. |

## 2.2 Quality Risks Inherited from Earlier Phases

Security weakness could expose one student’s tasks to another student. This is a high-impact risk and therefore receives mandatory authorization tests.

Validation failures could create inconsistent task records or allow invalid priority, status or date values.

Slow task queries can appear only when the dataset grows, so performance tests must use realistic seeded records rather than only five or ten demo tasks.

UI/API mismatches may pass isolated tests while failing during real user workflows; integration and system testing must therefore cover complete journeys.

Responsive or browser-specific layout failures can block mobile users even when backend behavior is correct.

# 3. QA Objectives and Quality Principles

## 3.1 Objectives

Confirm that core functional requirements behave as specified, including registration, authentication, subjects, tasks, deadlines, status changes, filtering and dashboard summaries.

Confirm that invalid or unauthorized input is rejected safely without corrupting data or leaking implementation details.

Confirm that modules communicate correctly across the browser, REST API, business logic and MongoDB.

Confirm that normal API performance is consistent with the project planning target of less than two seconds for ordinary operations.

Confirm that security controls protect credentials and user-specific task data.

Confirm that the interface is usable, keyboard-friendly and responsive on common desktop, tablet and mobile dimensions.

Provide measurable evidence for release approval and a traceable record of defects and corrective actions.

## 3.2 QA Principles

| Principle | Application to STSMS |
| --- | --- |
| Prevention over detection | Validate requirements, coding conventions, input rules and API contracts before defects reach system testing. |
| Risk-based testing | Spend more test depth on authentication, ownership, task persistence and data integrity than on low-risk visual details. |
| Traceability | Every high-priority requirement must map to one or more test cases and an execution result. |
| Independence of validation | Client validation improves usability, but server validation remains authoritative. |
| Repeatability | Use stable test data, named environments and documented steps so a failed case can be reproduced. |
| Automation where valuable | Automate repeatable unit/API/regression checks; keep exploratory usability work manual. |
| Evidence-based release | A feature is not considered passed merely because it appears to work; test results and defect status must support the decision. |

# 4. Test Scope

## 4.1 In Scope

User registration, login, logout/session behavior and protected routes.

Subject creation, editing and deletion.

Task CRUD operations, task validation and ownership enforcement.

Priority values: Low, Medium and High.

Status values: Pending, In Progress and Completed, with Overdue derived for unfinished past-due tasks.

Due-date validation, overdue calculations and dashboard counts.

Task filtering, sorting and pagination.

API error responses and database failure handling.

Responsive UI behavior, usability, accessibility basics and supported-browser compatibility.

Performance under the initial 50-concurrent-user test condition and realistic task volumes.

Security checks for authentication, authorization, input handling, XSS-style payloads, session handling and sensitive information exposure.

Regression and release smoke testing.

## 4.2 Out of Scope for Initial Release

Online classes or video conferencing.

Automated grading.

Institution-wide administration.

Advanced AI study recommendations.

Complex LMS functions.

Production-scale resilience testing beyond the planned early-stage baseline.

Optional reminders and analytics as release-blocking requirements unless specifically enabled for the build.

# 5. Test Strategy and Methodology

The testing strategy follows a staged model. Unit tests validate small business rules; API tests validate endpoint contracts; integration tests validate module-to-database interactions; system tests validate complete user journeys; and non-functional tests evaluate security, performance, usability and compatibility. Testing begins early and continues after fixes through regression testing.

## 5.1 Test Design Techniques

| Technique | Use in STSMS | Example |
| --- | --- | --- |
| Black-box testing | Validate behavior from user/API inputs without relying on internal implementation. | Submit an invalid priority and verify HTTP 400 with no write. |
| White-box testing | Exercise branches and decision paths in service/helper functions. | Cover every branch of overdue-status logic. |
| Boundary value analysis | Check limits around input boundaries. | 0, 1 and 121 characters for a 120-character task-title limit. |
| Equivalence partitioning | Group valid and invalid input classes. | Priorities Low/Medium/High vs. invalid values. |
| Decision-table thinking | Verify combinations of authentication, ownership and task existence. | Authenticated/unauthenticated + owned/not-owned + exists/not-found. |
| Negative testing | Intentionally provide invalid, missing or malicious input. | Missing title, malformed ID, invalid date, script payload. |
| Exploratory testing | Investigate unexpected user workflows beyond scripted cases. | Rapid create-edit-delete-filter interactions on a mobile viewport. |

## 5.2 Manual vs Automated Coverage

| Area | Preferred Approach | Reason |
| --- | --- | --- |
| Unit/business rules | Automated | Fast, deterministic and ideal for repeated checks. |
| API validation | Automated + manual spot checks | High repeatability plus easy contract inspection. |
| Database integration | Automated integration tests | Verifies real persistence and query ownership rules. |
| End-to-end workflows | Automated for core paths; manual exploratory | Core journeys repeat often; exploratory work discovers unexpected issues. |
| Security | Automated scanners/checks + manual review | Tools identify patterns, but authorization and data-flow logic require human reasoning. |
| Usability/accessibility | Manual | Requires observation of task completion and interaction clarity. |
| Performance | Automated load test | Concurrent requests and response-time distributions require repeatable measurement. |

# 6. Test Levels

| Level | Objective | Examples | Entry / Exit Signal |
| --- | --- | --- | --- |
| Unit | Validate small functions in isolation. | validateTaskInput(), updateTaskStatus(), displayStatus(). | Functions execute in isolation / all planned unit cases pass. |
| API / Service | Validate endpoint behavior, status codes and schemas. | POST /api/tasks with valid and invalid inputs. | API contract cases pass / no critical contract defects. |
| Integration | Validate interaction among API, authentication, service logic and MongoDB. | Create task and verify persisted owner, fields and dashboard effect. | Dependencies available / integrated workflows pass. |
| System | Validate complete user journeys against requirements. | Register → login → create subject → create task → edit → complete → dashboard. | Release candidate built / all critical journeys pass. |
| Acceptance | Confirm the product meets stakeholder/student expectations. | Representative student attempts common tasks. | Acceptance criteria satisfied / sponsor or reviewer sign-off. |

# 7. Test Types and Coverage

| Test Type | Planned Coverage |
| --- | --- |
| Functional Testing | Verify expected business behavior for authentication, subjects, tasks, dashboard calculations, filtering, status updates, deadlines and profile actions. |
| Validation Testing | Check required fields, title limits, allowed priority/status values, valid dates, identifier formats and meaningful error messages. |
| Integration Testing | Verify that data crosses module boundaries correctly and is stored or retrieved with the correct owner and relationships. |
| System Testing | Validate end-to-end workflows in a near-release environment. |
| Regression Testing | Re-run affected and core test suites after changes, bug fixes, dependency updates or database schema changes. |
| Smoke Testing | A lightweight build-verification suite: application loads, login works, dashboard opens, task can be created, task list loads and logout works. |
| Sanity Testing | Focused verification after a small change, such as a task-validation bug fix. |
| Security Testing | Validate authentication, authorization, session controls, injection/XSS resistance, secret handling, error disclosure and rate limiting expectations. |
| Performance Testing | Measure response time, throughput, error rate and resource behavior under normal and elevated load. |
| Usability Testing | Observe whether a representative student can find common actions and understand validation/error states. |
| Accessibility Testing | Check keyboard navigation, labels, focus visibility, color/contrast considerations, semantic structure and accessible form feedback. |
| Compatibility Testing | Check major modern browsers and representative mobile/tablet/desktop viewports. |
| Recovery / Resilience Testing | Simulate API/database interruption and confirm controlled errors, logging and safe recovery without data corruption. |
| Data Integrity Testing | Confirm ownership, timestamps, required fields and dashboard counts remain consistent after CRUD operations. |

# 8. Requirements Traceability

Traceability connects the approved project requirements to specific verification activities. The table below expands the existing Week 3 prototype traceability into a Week 4 QA view.

| Req ID | Requirement / Quality Attribute | Priority | Primary Test IDs |
| --- | --- | --- | --- |
| FR-01 | User can register and authenticate. | High | TC-01, TC-02, TC-03, TC-04, SEC-01 |
| FR-02 | User can manage academic subjects. | High | TC-05, TC-06, TC-07 |
| FR-03 | User can create tasks with title, subject, due date and priority. | High | TC-08 to TC-13 |
| FR-04 | User can edit and delete owned tasks. | High | TC-14, TC-15, TC-16 |
| FR-05 | User can change task status. | High | TC-17, TC-18 |
| FR-06 | Past-due unfinished tasks appear Overdue; completed tasks remain Completed. | High | TC-19, TC-20 |
| FR-07 | Dashboard accurately summarizes task information. | High | TC-21, TC-22 |
| FR-08 | Filtering and pagination work correctly. | Medium | TC-23, TC-24 |
| NFR-01 | User data is private and protected. | Critical | SEC-02 to SEC-08 |
| NFR-02 | Normal API response target is <2 seconds. | High | PERF-01 to PERF-04 |
| NFR-03 | Responsive and usable on supported screens/browsers. | High | UI-01 to UI-08 |
| NFR-04 | Invalid input and common failures are handled safely. | High | TC-09, TC-10, TC-12, REC-01 |
| NFR-05 | System supports planned initial scale. | Medium | PERF-02, PERF-03, PERF-04 |

# 9. Test Environment and Tools

| Area | Planned Environment / Tool | Purpose |
| --- | --- | --- |
| Operating systems | Windows development machine; representative Android/mobile viewport through browser emulation; optional physical mobile device. | Cross-environment checks. |
| Browsers | Current Chrome, Microsoft Edge and Firefox; Safari where available for compatibility review. | Browser compatibility. |
| Frontend | HTML/CSS/JavaScript build served locally or in staging. | UI/system testing. |
| Backend | Node.js + Express.js test/staging server. | API/integration testing. |
| Database | MongoDB development/test database with seeded datasets. | Persistence and data-integrity tests. |
| API testing | Postman or equivalent API client. | Endpoint checks, negative testing and collections. |
| Unit testing | Jest or equivalent JavaScript test framework. | Business-rule and helper-function tests. |
| E2E automation | Playwright/Cypress or equivalent, if available. | Repeatable browser workflows. |
| Performance | k6/JMeter or equivalent. | Concurrent load and response-time measurement. |
| Security | OWASP-oriented manual checklist plus dependency/security tooling where available. | Application security verification. |
| Version control | Git/GitHub. | Trace code changes to tests and defects. |
| Evidence | Screenshots, API logs, test reports and defect records. | Audit trail and submission evidence. |

## 9.1 Environment Controls

Test data must be separated from real or personal data.

Configuration secrets must not be committed to GitHub.

Test runs should record application build/commit ID, environment, browser and date.

Database reset or fixture scripts should create repeatable starting conditions for automated integration tests.

A staging environment should be as close as practical to the deployed architecture before release testing.

# 10. Test Data Management

Test data should represent normal student usage without containing real personal information. A small deterministic dataset is sufficient for functional tests, while separate generated data should be used for performance tests.

| Dataset | Contents | Use |
| --- | --- | --- |
| TD-A Valid accounts | 2-3 synthetic users with valid credentials. | Authentication and ownership tests. |
| TD-B Invalid accounts | Wrong passwords, malformed email, short password, duplicate email. | Negative authentication testing. |
| TD-C Subjects | 3-5 synthetic subjects per test user. | Subject/task relationship tests. |
| TD-D Tasks | Pending, In Progress, Completed and past-due unfinished tasks with Low/Medium/High priorities. | Functional, dashboard and filtering tests. |
| TD-E Boundary tasks | Title lengths near 120 characters, edge date values and unusual whitespace. | Boundary and validation tests. |
| TD-F Security payloads | Script-like text, unexpected fields, malformed identifiers and unexpected JSON types. | Security/robustness tests. |
| TD-G Scale dataset | At least 10,000 task records distributed across users/subjects. | Pagination, indexing and performance tests. |

Data privacy rule Never use real student passwords, personal emails, or private academic records in the test database. Synthetic data is sufficient for demonstrating the quality process.

# 11. Detailed Sample Test Cases

The following cases expand the Week 3 prototype test scenarios into execution-ready tests. The IDs are designed to be reused in automated test suites and manual execution sheets.

| ID | Scenario | Area | Test Data | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | Valid registration | Authentication | New user data: name, unique email, password meeting policy | 1. Open registration. 2. Enter valid data. 3. Submit. | Account is created once; success response shown; password is not exposed. | High |
| TC-02 | Duplicate registration | Authentication | Existing synthetic email | 1. Register with an already-used email. | Request is rejected with controlled conflict/validation message; no duplicate account. | High |
| TC-03 | Valid login | Authentication | Registered user credentials | 1. Enter correct email/password. 2. Submit. | Authenticated session/token established; dashboard opens. | High |
| TC-04 | Invalid login | Authentication | Known email + wrong password | 1. Enter incorrect password. 2. Submit. | Login fails with generic message; protected dashboard remains inaccessible. | High |
| TC-05 | Create subject | Subjects | Valid subject name | 1. Log in. 2. Open subject management. 3. Add subject. | Subject appears once in user’s subject list. | Medium |
| TC-06 | Edit subject | Subjects | Existing owned subject | 1. Edit subject name. 2. Save. | Updated name appears on next load; task relationships remain intact. | Medium |
| TC-07 | Delete subject safely | Subjects | Subject with/without linked tasks per chosen business rule | 1. Attempt delete. | System applies defined dependency rule and does not leave orphaned references. | High |
| TC-08 | Create valid task | Task CRUD | Valid title, subjectId, future dueDate, High priority | 1. POST /api/tasks or submit task form. | HTTP 201/success; task stored with authenticated userId and Pending status. | Critical |
| TC-09 | Blank title | Validation | title = empty/whitespace | 1. Submit create-task form. | HTTP 400/validation message; no database write. | High |
| TC-10 | Invalid priority | Validation | priority = Urgent | 1. Send request. | HTTP 400; invalid value rejected; no write. | High |
| TC-11 | Invalid due date | Validation | dueDate = not-a-date | 1. Send request. | HTTP 400; clear error; no write. | High |
| TC-12 | Missing authentication | Security/API | No valid auth context | 1. Call POST /api/tasks without authentication. | HTTP 401; no task created; no sensitive data returned. | Critical |
| TC-13 | Title boundary | Validation | 120 chars and 121 chars | 1. Submit both values in separate runs. | 120 accepted if otherwise valid; 121 rejected. | Medium |
| TC-14 | Edit owned task | Task CRUD | Existing task owned by user | 1. Change title/priority. 2. Save. | Allowed fields update; updatedAt changes; owner remains unchanged. | High |
| TC-15 | Modify protected owner | Security | Existing task + userId field in request | 1. Include another userId in update payload. | Server ignores/rejects ownership change; task remains owned by original user. | Critical |
| TC-16 | Delete owned task | Task CRUD | Existing owned task | 1. Delete task. | Task is removed; subsequent read returns safe not-found. | High |
| TC-17 | Valid status change | Status workflow | Task in Pending | 1. Change to In Progress, then Completed. | Allowed transitions succeed; UI and API reflect new status. | High |
| TC-18 | Invalid status | Validation | status = Unknown | 1. Send update. | HTTP 400; stored status unchanged. | High |
| TC-19 | Past-due unfinished task | Deadline logic | Pending task with dueDate before current date | 1. Retrieve task/dashboard. | Displayed state is Overdue; record is not incorrectly marked Completed. | High |
| TC-20 | Completed past-due task | Deadline logic | Completed task with old dueDate | 1. Retrieve task. | Displayed state remains Completed. | High |
| TC-21 | Dashboard count accuracy | Dashboard | Known dataset with mixed statuses | 1. Create known task set. 2. Open dashboard. | Total/pending/completed/overdue counts match source records and derived rules. | High |
| TC-22 | Dashboard after mutation | Dashboard integration | Existing task | 1. Edit/delete/complete a task. 2. Refresh dashboard. | Summary updates consistently without stale counts. | High |
| TC-23 | Filtering | Task list | Tasks across subjects/priorities/statuses | 1. Apply each filter separately and in combinations. | Only matching records returned; no cross-user data. | Medium |
| TC-24 | Pagination | Performance/API | Large task set | 1. Request page 1 and page 2. | Each page respects limit; no duplicate/missing records within defined test dataset; metadata correct. | High |
| TC-25 | Database unavailable | Recovery | Temporarily stop/block test DB | 1. Submit task request during outage. | Controlled HTTP 500/error shown; implementation details hidden; failure logged; app remains recoverable. | High |

# 12. Defect Management Process

A defect is recorded when observed behavior differs from the approved requirement, design contract or agreed quality target. Every defect should be reproducible and linked to its test case, build and evidence.

## 12.1 Defect Severity

| Severity | Definition | Example | Release Impact |
| --- | --- | --- | --- |
| S1 Critical | Security breach, data loss, complete outage or core workflow unusable. | User can read another user’s tasks. | Release blocked. |
| S2 High | Major feature fails or important data/business rule is wrong. | Valid task creation consistently fails. | Release normally blocked until fixed or formally accepted. |
| S3 Medium | Feature works with a limitation or workaround. | One filter combination returns incorrect ordering. | Fix before release where practical; acceptance required if deferred. |
| S4 Low | Cosmetic or low-impact issue. | Minor spacing inconsistency. | May be deferred with no core-risk impact. |

## 12.2 Defect Lifecycle

New — issue reported with evidence.

Triaged — severity, priority, owner and reproducibility assessed.

Assigned — developer accepts responsibility for correction.

Fixed — correction committed with reference to the defect.

Retest — original test and relevant regression tests rerun.

Verified — expected behavior confirmed.

Closed — evidence recorded.

Reopened — used when the correction does not fully resolve the issue.

## 12.3 Minimum Defect Record

Defect ID, title, date, reporter, build/commit and environment.

Preconditions, exact reproduction steps, expected result and actual result.

Severity, priority, affected requirement/test case and screenshots/logs when useful.

Fix commit/reference and final verification result.

# 13. Performance Testing Plan

Performance testing validates whether STSMS remains responsive as the task dataset and number of simultaneous users increase. The Week 2 design established an early target of 50 concurrent users, 10,000+ task records and normal API operations below two seconds.

| Test ID | Scenario | Load | Measure | Target / Pass Condition |
| --- | --- | --- | --- | --- |
| PERF-01 | Normal API response baseline | 10-20 concurrent users | Median and 95th percentile response time, error rate | Normal operations remain below the 2-second planning target with stable error rate. |
| PERF-02 | Early concurrent-user load | 50 concurrent users | Throughput, p95 response time, HTTP errors, CPU/memory | No sustained service failure; core API functions remain usable; normal requests meet agreed response target where feasible. |
| PERF-03 | Large task dataset | 10,000+ task records | List/filter query latency and payload size | Pagination keeps response size controlled; common queries remain responsive and error-free. |
| PERF-04 | Stress / breaking-point exploration | Increment above planned baseline in controlled steps | Failure point and recovery behavior | System degrades predictably; failures are controlled and service recovers after load is removed. |

## 13.1 Performance Test Method

Seed the database with realistic task records distributed across multiple users and subjects.

Warm up the environment before recording measurements to reduce misleading first-request effects.

Run baseline, 50-user and scale tests separately.

Record median, p90/p95 response time, throughput, error rate and significant resource observations.

Repeat important tests at least three times and compare results rather than relying on one sample.

Investigate slow queries using indexes, pagination, projections and server/database logs.

Performance interpretation The <2-second value is a planning benchmark from the architecture document, not a guaranteed production SLA. Results should be reported with the test workload, percentile, dataset size and environment so that they are meaningful and reproducible.

# 14. Security Testing Plan

Security testing is a release-critical activity because STSMS stores private student information. The strongest focus is on authentication, authorization, ownership checks, safe input handling and prevention of sensitive information exposure.

| ID | Security Test | Procedure | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| SEC-01 | Password handling | Inspect registration/login responses, database test records and logs. | Passwords are never stored or returned as plain text; hashes are used server-side. | Critical |
| SEC-02 | Unauthorized task access | Attempt to access task IDs belonging to another synthetic user. | Request is rejected; no private task details leak. | Critical |
| SEC-03 | Ownership update bypass | Send another userId in an update payload. | Server keeps authenticated ownership; protected field cannot be changed. | Critical |
| SEC-04 | Missing authentication | Call protected endpoints without valid auth. | HTTP 401/appropriate rejection; no protected data returned. | Critical |
| SEC-05 | XSS-style input | Submit safe test script-like strings in title/description fields and view them. | Input is safely handled/rendered and does not execute as script. | High |
| SEC-06 | Malformed identifier | Use invalid task/subject IDs. | Controlled validation/not-found response; no stack trace or database details. | High |
| SEC-07 | Sensitive error disclosure | Force controlled application/database errors. | Browser receives generic error message; logs retain useful internal detail without secrets. | High |
| SEC-08 | Rate-limit behavior | Send repeated failed login attempts where rate limiting is implemented. | Abuse is throttled or blocked according to chosen policy; normal user can recover. | Medium |

## 14.1 Security Checklist

HTTPS is used for deployed client-server communication.

Authentication is required for protected resources.

All task queries enforce authenticated user ownership server-side.

Client-side validation is never treated as the only security boundary.

Secrets and database credentials remain outside source control.

Production errors do not expose stack traces, credentials, raw queries or internal infrastructure details.

User-generated content is safely rendered to reduce XSS risk.

Database access follows least-privilege principles.

Authentication endpoints have reasonable abuse protection.

# 15. Usability and Accessibility Testing

STSMS is designed for students, so quality includes how quickly and confidently a student can complete common tasks. Usability testing should use simple representative scenarios rather than asking users to inspect technical details.

| Test ID | Task | Observation Criteria | Pass Condition |
| --- | --- | --- | --- |
| UI-01 | Register account | Can the user understand required fields and correction messages? | User completes registration without tester guidance. |
| UI-02 | Create task | Can user find the task form and understand required fields? | Task created correctly on first reasonable attempt. |
| UI-03 | Find overdue task | Can user identify overdue work from labels/visual cues? | Overdue tasks are understandable without technical explanation. |
| UI-04 | Edit task | Can user find edit control and save changes? | User completes edit successfully and sees confirmation/state change. |
| UI-05 | Filter tasks | Can user predict what a filter will do? | Displayed results match user expectation and selected filter. |
| UI-06 | Keyboard navigation | Can user move through forms and controls without a mouse? | Interactive controls reachable in logical order with visible focus. |
| UI-07 | Error recovery | Can user understand what to fix after validation failure? | Error is specific, visible and associated with the relevant input. |
| UI-08 | Mobile layout | Can user complete create/edit actions at mobile width? | No important clipping/overlap; controls remain usable and readable. |

## 15.1 Accessibility Checks

Use meaningful labels for form controls rather than relying only on placeholder text.

Ensure keyboard focus is visible and interactive elements are reachable in a logical order.

Use semantic headings and buttons where appropriate.

Do not communicate important information through color alone.

Provide readable text sizing and sufficient spacing for touch interaction.

Ensure validation and error feedback can be understood without visual guesswork.

# 16. Compatibility and Responsive Testing

| Viewport / Environment | Checks |
| --- | --- |
| Desktop ~1366×768 | Dashboard layout, navigation, tables/cards, forms, task list and dialogs. |
| Laptop ~1920×1080 | Spacing, max-width behavior, no excessive stretching. |
| Tablet ~768×1024 | Navigation, filters, forms and list/table reflow. |
| Mobile ~390×844 | Stacked layouts, touch targets, task creation/editing, scrolling and readable messages. |
| Chrome / Edge | Core functional and responsive behavior. |
| Firefox | Layout, JavaScript interactions and API-driven views. |
| Safari where available | Basic functional and responsive compatibility review. |

Compatibility defects should be recorded with browser name/version, viewport size, operating system, screenshot and reproducible steps. A browser-specific defect that blocks authentication or task management should be treated as high severity.

# 17. Regression, Smoke and Sanity Strategy

## 17.1 Smoke Suite

Application starts/loads successfully.

Registration or seeded login works.

Authenticated dashboard opens.

A task can be created with valid data.

Task list can be loaded.

Task can be edited and deleted.

Logout/protected-route behavior works.

## 17.2 Regression Suite

Run the core regression suite after every significant code change and mandatory regression before release. At minimum, the suite must include authentication, task CRUD, validation, ownership/security, status/deadline behavior, dashboard consistency, filtering/pagination and the previously failed defect cases.

## 17.3 Sanity Checks After Fixes

For a small targeted fix, execute the original failing test plus adjacent cases. Example: after fixing title-length validation, run 119-, 120- and 121-character inputs, plus a normal task creation case.

# 18. Metrics, KPIs and Release Gates

| Metric | Formula / Measurement | Suggested Target | Why It Matters |
| --- | --- | --- | --- |
| Test case pass rate | Passed cases / executed cases × 100 | ≥ 95% overall; 100% of release-critical cases | Shows functional readiness. |
| Critical pass rate | Passed critical cases / executed critical cases × 100 | 100% | Core and security behavior cannot be knowingly broken. |
| Defect density | Confirmed defects / tested functional area or release scope | Trend downward across cycles | Identifies unstable areas. |
| Defect escape / leakage | Defects found after test stage / total confirmed defects | Minimize S1/S2 leakage | Measures quality of earlier testing. |
| Open severity count | Count of unresolved S1/S2/S3 issues | S1 = 0; S2 = 0 for release | Direct release risk indicator. |
| Regression pass rate | Regression passes / regression executed × 100 | ≥ 98% with all critical cases passed | Protects previously working behavior. |
| API response time | Median and p95 under defined workload | Normal operations target <2 sec | Supports usability and architecture goal. |
| API error rate | Failed requests / total requests × 100 | No unexplained sustained increase; low single-digit only under stress | Indicates stability under load. |
| Security findings | Count by severity | Critical = 0; High = 0 or formally accepted before release | Protects private student data. |
| Usability task success | Users completing representative task without critical assistance | High majority of pilot users | Measures practical usability. |

## 18.1 Release Gate Checklist

All critical requirements have at least one passing verification case.

100% of critical security tests pass.

No open S1 or S2 defect remains without formal risk acceptance.

Core smoke suite passes on the release candidate.

Regression suite meets the agreed pass threshold.

Performance test results are documented against workload and environment.

Responsive/compatibility checks pass for the supported baseline browsers and mobile width.

Test evidence, defect records and known limitations are documented.

# 19. Testing Schedule and Effort

The internship assignment estimates approximately 30–35 hours of work. The schedule below distributes that effort across planning, test design, execution and reporting while keeping time for defect retesting.

| Day / Phase | Activities | Estimated Hours | Output |
| --- | --- | --- | --- |
| Day 1 — Planning | Review requirements/architecture; confirm scope; prepare environment; build traceability matrix. | 5 | Approved test scope and traceability. |
| Day 2 — Test design | Create functional/API/unit/integration cases; prepare test data; prepare security checklist. | 7 | Test case repository and data fixtures. |
| Day 3 — Functional & integration | Execute unit/API/integration/system cases; log defects; begin regression. | 8 | Execution results and defect records. |
| Day 4 — Non-functional | Run performance, security, usability, accessibility and compatibility checks. | 7 | Non-functional results and evidence. |
| Day 5 — Retest & reporting | Retest fixes; final smoke/regression; calculate metrics; prepare QA summary and sign-off decision. | 6 | Final QA report and release recommendation. |

Total planned effort: approximately 33 hours. Actual effort may vary depending on defects found and the maturity of the implementation.

# 20. Roles and Responsibilities

| Role | Key QA Responsibilities |
| --- | --- |
| Project Manager / Analyst | Confirm requirements, approve scope changes, review risks and coordinate release decision. |
| Frontend Developer | Implement/fix UI behavior, responsive issues, client validation and integration defects. |
| Backend Developer | Implement/fix API, business logic, authentication, validation, security and database interactions. |
| UI/UX Reviewer | Review task flows, responsive layout, accessibility and clarity of feedback. |
| QA / Tester | Design test cases, execute tests, log defects, perform regression/retest and report release readiness. |
| Student/Reviewer | Provide acceptance feedback using realistic student workflows. |

# 21. Risks, Assumptions and Contingencies

| Risk / Assumption | Impact | Mitigation / Contingency |
| --- | --- | --- |
| Backend or database unavailable during tests | High | Use local test services/fixtures; record environment limitation; repeat on stable environment. |
| Insufficient automated test setup time | Medium | Automate highest-risk unit/API cases first; retain documented manual cases for remaining areas. |
| Many defects discovered late | High | Prioritize S1/S2 defects; freeze new features; focus on critical workflow regression. |
| Performance environment differs from production | Medium | Report exact test environment and treat results as comparative benchmarks rather than production guarantees. |
| Browser/device unavailable | Low/Medium | Use browser emulation plus at least two desktop browsers; record untested environments explicitly. |
| Requirements change during testing | Medium/High | Update traceability and version the affected test cases; retest impacted functionality. |
| Test data contamination | Medium | Use resettable synthetic fixtures and isolate test users/data by environment. |
| Developer tests own implementation assumptions | Medium | Use black-box cases and requirement-based acceptance tests to add an independent perspective. |

# 22. Test Exit Criteria and QA Sign-Off

## 22.1 Exit Criteria

Planned test cases are executed or an explicit justification is recorded for any exclusion.

All critical functional paths pass on the release candidate.

All critical security tests pass.

No open S1 defect remains; S2 defects require documented acceptance before release.

Regression testing demonstrates that fixes did not introduce unacceptable side effects.

Performance, usability, accessibility and compatibility checks have documented results.

Known limitations are written down and communicated.

All required test evidence is stored with the build/version information.

## 22.2 QA Sign-Off Decision

| Decision | Meaning |
| --- | --- |
| PASS — Ready for Release | Exit criteria satisfied; no blocking defect or unacceptable quality risk remains. |
| CONDITIONAL PASS | Core release is acceptable but contains documented low/medium risks or deferred non-critical improvements with approval. |
| FAIL — Not Ready | One or more blocking defects, security findings or unmet critical requirements prevent release. |

# 23. Reporting Templates

## 23.1 Daily Test Summary

| Field | Example |
| --- | --- |
| Date | DD/MM/YYYY |
| Build / Commit | Git commit hash or version |
| Tests Planned | Number |
| Tests Executed | Number |
| Passed / Failed / Blocked | Counts |
| New Defects | IDs and severity |
| Retested Defects | IDs and result |
| Risks / Blockers | Short description |
| Next Actions | Next test focus |

## 23.2 Final QA Summary

| Section | Content |
| --- | --- |
| Scope | What was tested and what was excluded. |
| Environment | Build, OS, browser, backend/database configuration. |
| Functional Result | Test counts and pass/fail rates. |
| Non-functional Result | Performance, security, usability and compatibility results. |
| Defect Summary | Open/closed counts by severity. |
| Risk Summary | Known limitations and accepted risks. |
| Release Decision | PASS / CONDITIONAL PASS / FAIL with rationale. |
| Evidence | Links/paths to test reports, screenshots and logs. |

# 24. Conclusion

This Week 4 Software Testing and Quality Assurance Plan provides a structured method for validating STSMS from individual functions through full-system behavior. It is directly connected to the requirements and architecture created in Weeks 1 and 2 and to the Week 3 task-management prototype, so the QA process remains traceable rather than becoming a separate document written without project context.

The plan balances functional correctness with non-functional quality. Unit and API tests reduce regression risk, integration and system tests validate real workflows, and dedicated security tests protect student-owned data. Performance testing uses the project’s early benchmarks—50 concurrent users, 10,000+ task records and a normal API response target below two seconds—as measurable planning criteria. Usability, accessibility and responsive tests ensure that technical correctness is matched by practical student experience.

The final release decision should be based on evidence: executed test cases, defect history, performance measurements, security results and regression status. This makes the testing process implementable for a small internship project while reflecting professional software quality practices such as risk-based testing, traceability, repeatability and explicit release gates.

# Appendix A — Traceability Matrix

| Requirement | Unit/API | Integration | System/UI | Security | Performance |
| --- | --- | --- | --- | --- | --- |
| Registration/login | TC-01 to TC-04 | Auth + DB | Login journey | SEC-01, SEC-04 | PERF-01 |
| Subject management | TC-05 to TC-07 | Subject + DB | Subject workflow | Ownership checks | PERF-01 |
| Task CRUD | TC-08, TC-14, TC-16 | API + DB | Create/edit/delete journey | SEC-02, SEC-03 | PERF-01, PERF-03 |
| Validation | TC-09 to TC-13, TC-18 | API + service | Form error behavior | SEC-05, SEC-06 | PERF-01 |
| Status/deadlines | TC-17 to TC-20 | Task + dashboard | Dashboard journey | Authorization inherited | PERF-03 |
| Dashboard | TC-21 to TC-22 | Dashboard + tasks | Dashboard workflow | User scoping | PERF-03 |
| Filtering/pagination | TC-23 to TC-24 | API + DB | List/filter workflow | User scoping | PERF-02, PERF-03 |
| Error/recovery | TC-25 | API + DB | Failure/recovery journey | SEC-07 | PERF-04 |
| Responsive/usability | - | - | UI-01 to UI-08 | - | - |

# Appendix B — Test Case Execution Sheet

| Test ID | Date | Build | Tester | Result | Defect ID | Evidence / Notes |
| --- | --- | --- | --- | --- | --- | --- |
| TC-__ | ____ | ____ | ____ | Pass / Fail / Blocked | ____ | ________________________ |
| SEC-__ | ____ | ____ | ____ | Pass / Fail / Blocked | ____ | ________________________ |
| PERF-__ | ____ | ____ | ____ | Pass / Fail / Blocked | ____ | ________________________ |
| UI-__ | ____ | ____ | ____ | Pass / Fail / Blocked | ____ | ________________________ |

Execution rule: attach or link evidence for failed, blocked or high-risk tests. A pass should still be traceable to the environment/build in which it was executed.

# Appendix C — Glossary and References

## Glossary

| Term | Meaning |
| --- | --- |
| QA | Quality Assurance: activities used to prevent defects and maintain confidence in the software process/product. |
| Test case | A documented set of preconditions, steps, data and expected results used to verify behavior. |
| Regression test | A test rerun after a change to confirm previously working behavior still works. |
| Smoke test | A small build-verification suite that checks whether the system is stable enough for deeper testing. |
| Severity | Technical/functional impact of a defect. |
| Priority | Urgency with which a defect should be corrected. |
| p95 | 95th percentile response time; 95% of measured requests are at or below this value. |
| Traceability | Ability to connect requirements to design, implementation and verification evidence. |

## References and Source Documents

Internal project document: Week 1 — Student Task & Study Management System — Project Planning and Requirements Analysis, Version 1.1, August 2026.

Internal project document: Week 2 — STSMS — Design Documentation and System Architecture Plan, Version 1.0, August 2026.

Internal project document: Week 3 — STSMS — Feature Development & Code Prototype Documentation, Version 1.0, 20 August 2026.

General software testing concepts: unit testing, integration testing, system testing, regression testing, smoke testing, black-box/white-box testing, performance testing and security testing.

OWASP-oriented application security practices were used conceptually for the security checklist; no proprietary or confidential source material was used.

## Document Control

| Version | Date | Prepared By | Change Description |
| --- | --- | --- | --- |
| 1.0 | 21 August 2026 | Aniket | Initial Week 4 software testing and QA plan prepared for internship submission. |